Instructions for use of the Rehabilitation Contract model document

Description:

This is an example of a contract between a rehabilitation contractor and an ESFRLP Member and a homeowner. The contract addresses standard matters such as scope of work, insurance requirements, time for performance, payments, change orders, lead hazard abatement, inclusion of minority and women-owned subcontractors and Section 3 requirements.  The ESFRLP Member is identified as the “Grantee.”

How to Adapt this Document:

This document should not be used as-is. ESFRLP Members should determine if the underlying policies and procedures match their ESFRLP program design and are otherwise suitable.  Details such as payment procedures, insurance requirements and remedies for non-performance should be considered carefully.

1. The yellow highlighting in the document is used by NCHFA to show specific model language which must be reviewed and revised in the base document.  The blue highlighting in the document is used to show language that will need to be changed on a per use basis.

2. When adopting this document:

- Please review to ensure that the document mirrors the way that your organization functions; we suggest you seek legal counsel to ensure that the document mirrors the laws governing your organization and locale.

- Change all personnel, location, income and date references as needed, at minimum, and delete all highlighting.

- Delete this page prior to use.

Source of Document:

This document was adapted by NCHFA and is based on the ”Sample Single-Family Rehabilitation Contract” document disseminated by HUD through the Neighborhood Stabilization Program (NSP) Toolkits. The “Sample Single-Family Rehabilitation Contract” document was adapted from a standard housing rehabilitation contract published by the Department of Economic Development of the State of Missouri.

Disclaimer:

This document is not an official NCHFA or HUD document and has not been reviewed by NCHFA or HUD counsel. It is provided for informational purposes only. Any binding agreement should be reviewed by attorneys for the parties to the agreement and must conform to state and local laws.

This resource is part of the ESFRLP Model documents available online at www.nchfa.com

Last updated: 5/17/2024

[Name of ESFRLP Member]

Essential Single-Family Rehabilitation Loan Pool

REHABILITATION CONTRACT

THIS AGREEMENT made and entered into this ______ day of _____________, 20___, by and

between ___________________________________________________, hereinafter called the

"Contractor,” and _________________________________________ whose mailing address is ___________________________________, hereinafter called the "Owner.”  This agreement is in a form approved by ______________________(name of interested third party), a funder of this work,  hereinafter called the “Grantee.”

In consideration of the mutual promises and agreements contained herein, the undersigned Contractor and Owner agree as follows:

I.   Contractor’s Scope of Work and Responsibilities

The Contractor shall comply with the following provisions:

A. Labor, Materials and Work Write-Up

Furnish all labor, materials, supervision, and services necessary to do the work specified for _______________________ (property address[es]) in the "work write-up" (description of the technical requirements for the material, product or construction activity) attached and made a part hereof for the total sum of $__________.

B. Notice to Proceed

Not begin the work to be performed until receipt of written Notice to Proceed, after which the

Contractor shall begin the work within ten calendar days of the date of said Notice, and shall

complete said work within ____________ calendar days thereafter.

C. Specifications, Codes and Regulations

Comply with all appropriate specifications, including the general conditions provided

separately to the Contractor and codes referred to and with all regulations, ordinances and laws of the [Name of local jurisdiction], the State of North Carolina, and the Federal Government, and permit reasonable inspection of all work by authorized inspectors.

D. Insurance

(1) The Contractor shall purchase and maintain such insurance as will protect him from claims set forth below which may arise out of or result from the Contractor's execution of the work, whether such execution be by himself or by any Subcontractor or by anyone directly or indirectly employed by any of them, or by anyone for whose acts any of them may be liable:

i) Claims under workers compensation, disability benefit and other similar employee benefit acts;

ii) Claims for damages because of bodily injury, occupational sickness or diseases, or death of his employees;

iii) Claims for damages because of bodily injury, sickness or disease, or death of any person other than his employees;

iv) Claims for damages insured by usual personal injury liability coverage which are sustained 1) by any person as a result of an offense directly or indirectly related to the employment of such person by the Contractor, or 2) by any other person;

v) Claims for damages because of injury to or destruction of tangible property, including loss of use resulting therefrom in the amount of not less than $50,000; and

vi) Bodily injury insurance shall be, at a minimum, in the amount of $300,000.

(2) Certificates of Insurance acceptable to the Grantee shall be filed with the Project Administrator prior to commencement of the work. These certificates shall contain a provision that coverage afforded under the policies will not be cancelled unless at least fifteen (15) days prior written notice has been given to the Grantee.

(3) The Contractor shall procure and maintain, at his own expense, during the contract time, public liability insurance as required by the ___________(name of Grantee), at a minimum, in the amount of $300,000.

(4) The Contractor shall procure and maintain, at his own expense, during the contract time, in accordance with the provisions of the laws of North Carolina, Workers Compensation insurance, including occupational disease provisions, for all of his employees at the site of the project and in case any work is sublet, the Contractor shall require such Subcontractor similarly to provide Worker's Compensation insurance, including occupational disease provisions for all of the latter's employees unless such employees are covered by the protection afforded by the Contractor. In case any class of employees engaged in hazardous work under this Contract at the site of the project is not protected under Workmen's Compensation statute, the Contractor shall provide, and shall cause each Subcontractor to provide, adequate and suitable insurance for the protection of his employees not otherwise protected.

E. Lead-Based Paint and Asbestos

(1) The Contractor shall not use or subcontract to a contractor that uses lead-based paint in the performance of this contract.

(2) Contractors shall comply with the provisions of 29 CFR Part 1926.62(OHSA), governing the protection of workers disturbing lead painted surfaces.

(3) Contractors shall comply with the requirements for Renovation, Repair, and Painting certifications of firms and construction site professionals as per North Carolina Rules 10A NCAC 41C .0900 - Lead-Based Paint Hazard Management Program for Renovation, Repair and Painting, including applicable provisions in 40 CFR Part 745, Subpart E and Subpart L—Residential Property Renovation; NC Gen. Stat., 130A-453.22-453.31. The contractor attests that:

- in accordance with 10A NCAC 41C .0903, Certification of Firms and 10A NCAC 41C .0902, Certification of Individuals, this firm shall use only certified individuals to perform lead-based paint activities and perform lead-based paint activities in accordance with 10A NCAC 41C .0901 - .0907, and all applicable local, State, and Federal requirements, including all applicable record-keeping requirements.

(4) The contractor shall not use following methods to remove paint that is, or may be, lead-based paint:

i) Open flame burning or torching.

ii) Machine sanding or grinding without a high-efficiency particulate air (HEPA) local

exhaust control.

iii) Abrasive blasting or sandblasting without HEPA local exhaust control.

iv) Heat guns operating above 1100 degrees Fahrenheit or charring the paint.

v) Dry sanding or dry scraping, except dry scraping in conjunction with heat guns or

within 1.0 ft. of electric outlets, or when treating defective paint spots totaling no more

than 2 sq. ft. in one interior room or space, or totaling no more than 20 sq. ft. on exterior surfaces.

vi) Paint stripping in a poorly ventilated space using a volatile stripper that is a hazardous substance in accordance with the regulations of the Consumer Product Safety

Commission at 16 CFR 1500.3 and/or other hazardous chemical in accordance with the

Occupational Safety and Health Administration regulations at 29 CFR 1910.1200 or

1926.59, as applicable to the work.

(4) The contractor shall comply with any state or local laws or regulations governing environmental hazards and their remediation including but not limited to North Carolina Administrative Code Chapter 10A, Subchapter 41c – Occupational Health, Section .0900, Lead Based Paint Hazard Management Program for Renovation, Repair and Painting (commonly referred to as the “RRP rule”) and HUD 24CFR35.

F. Permits and Licenses:

Obtain and pay for all permits and licenses necessary for the completion and execution of the

work and labor to be performed.

G. Debris and Material Removal:

Keep the premises clean and orderly during the course of the work and remove all debris as it

accumulates. Materials and equipment that have been removed and replaced as part of the work shall belong to the contractor, unless specifically spelled-out otherwise in the "Work write-up".

H. Assignments and Subcontracts:

Not assign the contract or subcontract any portion of this contract without written consent of

the Grantee. The request for the assignment must be addressed to the Owner,

___________________________ and copied to the Grantee. The Contractor is responsible for all work carried out by any subcontractor.

I.  Subcontracts to persons connected to _______________(name of Grantee)

Contractor shall not subcontract any part of the work to be performed under this contract to or solicit nor accept gratuities, favors or anything of monetary values from any member, officer or employee of the  _________________ (name of Grantee) or its designees or agents, the governing body of the  _______________ (name of Grantee), and other public official of such locality who exercises any functions or responsibilities with respect to the Community Development Program giving rise to this contract during his or her tenure or for one year thereafter.

J.  Guaranty

The Contractor shall guarantee all materials and equipment furnished and work performed for a period of one (1) year from the date of final inspection. The Contractor warrants and guarantees for a period of one (1) year from the date of final inspection of the project that all completed systems are free from all defects due to faulty materials or workmanship and the Contractor shall promptly make such corrections as may be necessary by reason of such defects including the repairs of any damage to other parts of the system resulting from such defects. The Owner will give notice in writing of observed defects with reasonable promptness. In the event that the Contractor should fail to make such repairs, adjustments, or other work that may be made necessary by such defects, the Owner may, after giving 30 days notice to the Contractor, do so and charge the Contractor the cost thereby incurred. The Owner shall hold the________________________ (name of Grantee) harmless should the contractor not return to correct defects covered under this warranty. The ________________ (name of Grantee) will, in no way, guarantee that any defects due to faulty materials or workmanship will be corrected and will not ask any other government agency to cover the cost of correcting such defects.

K. Correction of Work

(1) The Contractor shall promptly remove from the premises all work rejected by the agent of the  _________________ (name of Grantee) for failure to comply with the Contract Documents, whether incorporated in the construction or not, and the Contractor shall promptly replace and re-execute the work in accordance with the Contract Documents and without expense to the Owner and shall bear the expense of making good all work of other Contractors destroyed or damaged by such removal or replacement.

(2) All removal and replacement work shall be done at the Contractor's expense. If the

Contractor does not take action to remove such rejected work within ten (10) days after

receipt of Written Notice, the _________________ (name of Grantee) may remove such work and store materials at the expense of the Contractor.

II.   Suspension of Work, Termination and Delay

A.  The _________________ (name of Grantee) may suspend the work or any portion thereof for a period of not more than ninety days or such further time as agreed upon by the Contractor, by written notice to the Contractor, which notice shall fix the date on which work shall be resumed. The Contractor will resume that work on the date so fixed. The Contractor will be allowed an increase in the Contract Price or an extension of the Contract Time, or both, directly attributable to any suspension.

B.  If the Contractor is adjudged as bankrupt or insolvent, or if he makes a general assignment for the benefit of his creditors, or if a trustee or receiver is appointed for the Contractor or for any of his property, or if he files a petition to take advantage of any debtor's act, or to reorganize under the bankruptcy or applicable laws, or if he repeatedly fails to supply sufficient skilled workmen or suitable materials or equipment, or if he repeatedly fails to make prompt payments to Subcontractors or for labor, materials or equipment or if he disregards laws, ordinances, rules, regulations or orders of any public body having jurisdiction of the work or if he disregards the authority of the Owner, or if he otherwise violates any provision of the Contract Documents, then the _________________ (name of Grantee) may, without prejudice to any other right or remedy and after giving the Contractor and his surety a minimum of

ten (10) days from delivery of a written notice, terminate the services of the Contractor and

take possession of the Project and of all materials, equipment, tools, construction equipment

and machinery thereon owned by the Contractor, and finish the work by whatever method

is deemed expedient. In such case, the Contractor shall not be entitled to receive any

further payment until the work is finished. If the unpaid balance of the Contract Price

exceeds the direct and indirect costs of completing the project, including compensation for

direct costs of completing the project, including compensation for additional professional

services, such excess shall be paid to a Contractor selected by the Owner to complete the

work. If such costs exceed such unpaid balance, the Contractor or his insurance company

will pay the difference to the _________________ (name of Grantee). Such costs incurred by the Grantee will be determined by the Project Administrator and incorporated in a Change Order.

C.  Where the Contractor’s services have been so terminated by the Owner, said termination

shall not affect any right of the Owner against the Contractor then existing or which may

thereafter accrue. Any retention or payment of monies by the Owner due the Contractor

will not release the Contractor from compliance with the Contract Documents.

D.  If, through no act or fault of the Contractor, the Work is suspended in writing for a period of more than ninety (90) days by the Owner, Grantee or under an order of court or other public authority, or the Grantee fails to act on any request for payment within (30) days after it is submitted, or the Owner fails to recommend payment to the Contractor the sum substantially approved by the Grantee or awarded by arbitrators within thirty (30) days of its approval and presentation, then the Contractor may, after ten (10) days from delivery of a written notice to the Grantee, terminate the Contract and recover from the Grantee payment for all work executed and expenses sustained. In addition and in lieu of terminating the Contract, if the Grantee has failed to act on a request for payment or if the Grantee has failed to make any payment as aforesaid, the Contractor may upon ten (10) days written notice to the Grantee stop the work until he has been paid all amounts then due, in which event and upon resumption of the work, Change Orders shall be issued for adjusting the Contract Price or extending the Contract Time or both to compensate for the costs and delays attributable to stoppage of the work.

E.  If the performance of all or any portion of the work is suspended, delayed, or interrupted as a result of a failure of the Grantee to act within the time specified in the Contract Documents, or if no time is specified, within a reasonable time, an adjustment in the Contract Price or an extension of the Contract Time, or both, shall be made by Change Order to compensate the Contractor for the costs and delays necessarily caused by the failure of the Grantee.

F.  Subcontracts are not allowed with entities that have been debarred or suspended or otherwise excluded for ineligible participation in Federal or state assistance programs or activities.

III.  Payments to Contractor

A. At least ten (10) days before any payment is to be requested, the Contractor will submit to

the Grantee a payment request filled out and signed by the Contractor covering the work

performed and supported by lien releases covering all supplies, labor, and/or subcontractors

used in completing of the rehabilitation project. The Grantee will authorize no more than three draws as follows:

(1) At 40% completion

(2) At 80% completion

(3)  Upon completion and acceptance of the work, the Grantee shall issue a Notice of Completion attached to the final payment request that he/she has accepted the work under the conditions of the Contract Documents. The entire balance found to be due the Contractor but except such sums as may be lawfully retained by the Grantee, shall be paid to the Contractor, within thirty (30) days of completion and acceptance of the work, if the Contractor has provided all required lien releases and has signed a Certification that all materials, laborers, and/or subcontractors have been paid in full.

B.  A representative of _______________(name of Grantee) may inspect all work at reasonable time intervals and must approve all draw requests and the Notice of Final Inspection.

C.   If the Grantee fails to make payment thirty (30) days after approval by the Project

Administrator, in addition to other remedies available to the contractor, there shall be added

to each such payment interest at the maximum legal rate commencing on the first day after

said payment is due and continuing until the payment is received by the Contractor.

IV.   Owner’s access to the property

A.   Prior to substantial completion, the Owner, with the concurrence of the Contractor, may use any completed or substantially completed portions of the work. Such use shall not

constitute an acceptance of such portions of the work.

B.  The Owner shall have the right to enter the premises for the purpose of doing work not

covered by the Contract Documents. This provision shall not be construed as relieving the

Contractor of the sole responsibility for the care and protection of the work, or the

restoration of any damaged work except such as may be caused by agents or employees of

the Owner.

V.  Indemnification and Release of Claims and Liabilities

The Contractor hereby holds the Owner, the Owner's agents,  and ______________(name of Grantee) harmless from all claims growing out of the lawful demands of subcontractors, laborers, workmen, mechanics, material men, and furnishers of machinery and parts thereof, equipment, tools, and all supplies incurred in the furtherance of the performance of the work. The Contractor shall, at the Grantee's request, furnish satisfactory evidence that all obligations of the nature designated above have been paid, discharged, or waived. If the Contractor fails to do this, the Grantee may, after having notified the Contractor, either pay unpaid bills or withhold from the Contractor's unpaid compensation a sum of money deemed reasonably sufficient to pay any and all such lawful claims until satisfactory evidence is furnished that all liabilities have been fully discharged, whereupon payment to the Contractor shall be resumed, in accordance with the terms of the Contract Documents, but in no event shall the provisions of this sentence be construed to impose any obligations upon the Grantee to either the Contractor, his surety, or any third party. In paying any unpaid bills of the Contractor, any payment so made by the Grantee shall be considered as a payment made under the contract documents by the Grantee to the Contractor, and the Grantee shall not be liable to the Contractor for any such payments made in good faith.

The acceptance by the Contractor of final payment shall be and shall operate as a release to the

Owner and Grantee of all claims and all liability to the Contractor other than claims in stated amounts as may be specifically excepted by the Contractor for all things done or furnished in connection with this work and relating to or arising out of this work. Any payment, however, final or otherwise, shall not release the Contractor or his sureties from any obligations under the Contract Documents.

VI.   Changes in the work and contract price

A.   Changes in the Work

(1) The Grantee may, at any time, as the need arises, order changes within the scope of the work without invalidating the Agreement. If such changes increase or decrease the amount due under the Contract Documents, or in the time required for performance of the work, an

equitable adjustment shall be authorized by Change Order. The Grantee shall review and

give final approval to all Change Orders.

(2) The Grantee may, at any time, by issuing a written Change Order, make changes in the

details of the work. The Contractor shall proceed with the performance of any changes in

the work so ordered by the Owner.

B.  Changes in Contract Price

The Contract Price may be changed only by a Change Order which must be signed by the Owner, Contractor and two representatives of the Grantee. The value of any work covered by

a Change Order or of any claim for increase or decrease in the Contract Price shall be

determined by one or more of the following methods in the order of precedence listed below:

(1) Unit prices previously approved.

(2) An agreed lump sum.

(3) The actual cost for labor, direct overhead, materials, supplies, equipment, and other services necessary to complete the work. In addition, there shall be added an amount to be agreed upon, but not to exceed fifteen (15) percent of the actual cost of the work to cover the cost of general overhead and profit.

VII.   Time for Completion and Liquidated Damages

A. The date of beginning and the time for completion of the work are essential conditions of

the Contract Documents and the work embraced shall be commenced on a date specified in

the Notice to Proceed.

B.  The Contractor will proceed with the work at such rate of progress to insure full completion within the Contract Time. It is expressly understood and agreed, by and between the Contractor and the Grantee that the Contract Time for the completion of the work described herein is a reasonable time, taking into consideration the average climatic and economic conditions and other factors prevailing in the locality of the work.

C.  If the Contractor shall fail to complete the work within the Contract Time or extension of

time granted by the Grantee, then the Contractor may be required to pay to the Grantee the

amount of $50/day for liquidated damages as specified in the Bid for each calendar day that

the Contractor shall be in default after the time stipulated in the Contract Documents.

D.  The Contractor shall not be charged with liquidated damages or any excess cost when the

delay in completion of the work is due to the following, and the Contractor has promptly

given Written Notice of such delay to the Grantee’s Project Administrator.

(1) To any preference, priority or allocation order duly issued by the Grantee;

(2) To unforeseeable causes beyond the control and without the fault or negligence of the

Contractor, including but not restricted to, acts of God, or of the public enemy, acts of

the Owner, acts of another Contractor in the performance of a contract with the Owner,

fires, floods epidemics, quarantine restrictions, strikes, freight embargoes, and abnormal

and unforeseeable weather.

VIII.  Equal Employment Opportunity, Nondiscrimination, and Minority Business Enterprise Utilization

A.  The Contractor will not discriminate against any employee or applicant for employment

because of race, color, religion, sex, or national origin. The Contractor will take affirmative

action to ensure that applicants are employed, and that employees are treated during

employment, without regard to race, color, religion, sex, or national origin. Such action

shall include, but not be limited to the following: Employment, upgrading, demotion, or

transfer; recruitment advertising; layoff or termination; rates of pay or other forms of

compensation; and selection for training, including apprenticeship. The Contractor agrees to

post in conspicuous places, available to employees and applicants for employment, notices

to be provided setting forth the provisions of this nondiscrimination clause.

B. The Contractor will, in all solicitations or advertisements for employees placed by or on

behalf of the Contractor, state that all qualified applicants will receive consideration for

employment without regard to race, color, religion, sex or national origin.

C. The Contractor will send to each labor union or representative of workers with which he

has a collective bargaining agreement or other contract or understanding, a notice to be

provided by the Contract Compliance Officer advising the said labor union or workers'

representatives of the Contractor's commitment under this section, and shall post copies of

the notice in conspicuous places available to employees and applicants for employment.

D.  The Contractor will comply with all provisions of Executive Order 11246 of September 24, 1985, and of the rules, regulations and relevant orders of the Secretary of Labor.

E.  The Contractor will furnish all information and reports required by Executive Order 11246 of September 24, 1965, and by rules, regulations, and orders of the Secretary of Labor, or pursuant thereto, and will permit access to his books, records and accounts by the Department and the Secretary of Labor for purposes of investigation to ascertain compliance with such rules, regulations and orders.

F.  In the event of the Contractor's noncompliance with the nondiscrimination clauses of this

Contract or with any of the said rules, regulations or orders, this contract may be cancelled,

terminated or suspended in whole or in part and the Contractor may be declared ineligible

for further government funded contracts in accordance with procedures authorized in

Executive Order 11246 of September 24, 1965, or as otherwise provided by law.

G.  The Contractor will include the portion of the sentence immediately preceding paragraph

(A) and the provisions of paragraphs (A) through (G) in every subcontract or purchase order

unless exempted by rules, regulations, or orders of the Secretary of Labor issued pursuant to

Section 204 of Executive Order 11246 of September 24, 1965, so that such provisions will

be binding upon each subcontractor or vendor. The Contractor will take such action with

respect to any subcontract or purchase order as the Department may direct as a means of

enforcing such provisions, including sanctions for noncompliance; provided, however, that

in the event a Contractor becomes involved in or is threatened with, litigation with a

subcontractor or vendor as a result of such direction by the Department, the Contractor may

request the United States to enter into such litigation to protect the interests of the United

States.

H. The Contractor will make affirmative efforts to utilize minority business enterprises for

suppliers and subcontractors and will document his efforts to the Owner.

I.   For contracts in excess of $10,000, equal opportunity provisions of “Attachment A” shall

apply to this contract.

IX.  Training and Employment of Lower Income Residents of Project Area

A. The work to be performed under this contract is subject to the requirements of Section 3 of

the Housing and Urban Development Act of 1968, as amended, 12 U.S.C. 170lu. Section 3

requires that to the greatest extent feasible, opportunities for training and employment be

given lower income residents of the project area and contracts for work in connection with

the project be awarded to business concerns which are located in, or owned in substantial

part by persons residing in, the area of the project.

B.  The parties to this contract will comply with the provisions of said Section 3 and the

regulations issued pursuant thereto by the Secretary of Housing and Urban Development

and all applicable rules and orders of the Department issued thereunder prior to the

execution of this contract. The parties to this contract certify and agree that they are under

no contractual or other disability that would prevent them from complying with these

requirements.

X.   Owner’s Responsibilities:

The Owner shall:

A. Permit the Contractor to use, at no cost, existing utilities such as light, heat, power, and water necessary to the carrying out and completion of work.

B. Cooperate with the contractor to facilitate the performance of the work, including the removal and replacements of rugs, coverings, and furnishings as necessary.

C. Abide by the terms of this contract and allow the rehabilitation to be carried out in accordance with local codes and federal regulations. This includes not undertaking, altering or contracting for the services of another party to complete any of the work specified in the “Work Write-up” unless the “Work Write-up” specifically authorizes the owner to complete a specified item or supply specified materials.

XI.   General Provisions

A. This contract embodies all the representatives, rights, duties and obligations of the parties, and any prior oral or written agreement not embodied herein shall not be binding upon or endure to the benefit of any of the parties.

B. The Contractor agrees to perform the work required by this contract, and the Owner agrees that neither he nor the members of his family, his tenants, agents or employees will hinder the

Contractor in his work in carrying out HUD requirements and  local codes and policies.

C. No member, officer or employee of the  ____________________________ (name of Grantee), or its designees or agents, no member of the Governing Body of the locality in which the program is situated, and no other public official of such locality or localities who exercises any functions or responsibilities with respect to the program during his tenure or for one year thereafter, shall have any interest, direct or indirect, in any contract or subcontract, or the proceeds thereof, for work to be performed in connection with the program assisted under the Agreement.

D. Principal contact persons:

The principal contact person for Owner is __________________________.

The principal contact person for Contractor is _________________________.

THIS CONTRACT AND ALL TERMS AND CONDITIONS CONTAINED HEREIN ARE

APPROVED AND ACCEPTED AS OF THE DATE FIRST ABOVE WRITTEN.

For Owner:

By ____________________________________

Title:  __________________________________

Date: __________________________________

For Contractor:

By ____________________________________

Title:  __________________________________

Date: __________________________________