Essential Single-Family Rehabilitation Loan Pool – Disaster Recovery

STATE OF NORTH CAROLINA   )                      CONTRACT FOR HOME

)	                     REPAIRS/MODIFICATIONS

COUNTY OF ________________  )

THIS AGREEMENT, made and entered into this _____ day of ____________________

20___, by and between _________________________________________________(hereinafter

referred  to as “the Contractor”) and _______________________________________(hereinafter

referred to as “Owner”), with __________________________________________________ (the

Coordinating Agency”) acting as an interested third party.

# W I T N E S S E T H

THAT wherein the Contractor and the Owner by mutual agreement for the consideration hereinafter set forth, do hereby agree as follows:

##### ARTICLE I:  Scope of Work

THAT the contractor shall furnish all labor, materials, equipment, supervision and services required to perform all the work described in the Work Write-up dated _____________

_______, 20___, and consisting of ______ pages.

THAT the parties agree that there shall be no change in the Contract or in the Work Write-up/Specifications unless reduced to writing as a Change Order and duly executed as an addendum to this Contract by the parties hereto.

##### ARTICLE II:  Contract Documents

THAT the Contract consists of this document as well as the “Non-Collusive Affidavit of Prime Bidder (the bid),” the “Work Write-up” and attendant drawings, the “Notice to Proceed,” and the “General Specifications” of the Coordinating Agency which, together with this Agreement, form the entire contract between the parties hereto, and are hereby incorporated in this Agreement by reference.

CONTRACT FOR HOME REPAIRS/MODIFICATIONS				Page 2 of 6

##### ARTICLE III:  Contract Sum

THAT for the services rendered under the terms and conditions of this Contract by the Contractor, the Owner or its representative shall pay the Contractor, subject to any additions and deductions, as provided in Article I of this Contract, the sum of __________________________

_____________________________________ DOLLARS AND ___________________ CENTS

($_________________) upon the completion of the work described in this contract.

##### ARTICLE IV:  Payment Schedule

THAT the contractor shall not be entitled to any progress (partial) payment.

THAT upon completion of all (100%) of contracted work and the execution of the Coordinating Agency’s “Certificate of Final Inspection” and the “Owner Certificate of Satisfaction,” payment will be issued on the Owner’s behalf.  Prior to payment the Contractor shall execute a “Contractor’s Release of Liens.”

##### ARTICLE V:  Time of Commencement and Completion of Work

THAT the Contractor agrees to begin work under this contract within five calendar days of the date stipulated in the written “Notice to Proceed” which shall be issued by the Coordinating Agency on the Owner’s behalf after all project funding has been encumbered and/or the pre-audit statement signed by the Finance Director of the Coordinating Agent.

THAT work shall be satisfactorily completed by the Contractor within _____________

(________) working days of the stipulated date of commencement.

##### ARTICLE VI:  Contract Time Extensions

THAT it is expressly understood and agreed that the time for completion of the work described herein is a reasonable time, taking into consideration the prevailing climatic and economic conditions.  Time extensions shall be granted to the Contractor only for the following reasons:

- Unforeseeable causes beyond the control and without fault or negligence of the

Contractor, including but not limited to, acts of God, acts of the Owner or fires, floods, epidemics, quarantine restrictions, strikes, freight embargoes and abnormal and unforeseeable weather;

CONTRACT FOR HOME REPAIRS/MODIFICATIONS				Page 3 of 6

- Any delays of Subcontractors occasioned by any of the causes specified in paragraph           A, above; and/or,

- Delays caused by the addition of work to the contract through Change Orders.

THAT the Coordinating Agency shall determine a reasonable length for the contract extension time.

###### ARTICLE VII:  Liquidated Damages

THAT if the Contractor shall fail to complete the work within the contract time, or an

extension of the time granted per Article VI, above, then the Contract price shall be reduced in the amount of $50.00 per each working day from the stipulated completion date until the work shall be satisfactorily completed.  In the event that such reduction in the Contract price should equal or exceed the encumbered balance, the Contractor shall be found in default and the Contract shall be terminated.

##### ARTICLE VIII:  Guarantee of Materials and Workmanship

THAT all work performed under this agreement shall be done in a good and workmanlike

manner using quality materials.

THAT the Contractor does hereby guarantee all materials and workmanship supplied under this contract to be a quality meeting the standards current in the N.C. Uniform Residential Building Code and shall correct any defect or deficiency that may occur or become evident during the period of twelve (12) months from and after the date of execution of the Certificate of Final Inspection.

THAT any damage to the building, ground or appurtenances that is the result of the construction work performed by the Contractor will also be corrected by the Contractor at no cost to the Owner or the Coordinating Agency.  The Contractor shall furnish the Owner with

all manufacturers’ and suppliers’ written guarantees and warranties covering materials and equipment under this contract.

CONTRACT FOR HOME REPAIRS/MODIFICATIONS				Page 4 of 6

##### ARTICLE IX:  Protection of Persons and Property

THAT the Contractor shall exercise proper precaution at all times for the protection of persons and property, on or off the site, which occur as a result of performance of the work.

THAT the Contractor shall keep the premises reasonably clean and orderly during the course of the construction and, if the house is occupied, the Contractor shall make every effort to minimize disruption of the occupants’ daily routine.

THAT	the Contractor shall remove debris as it is generated so as to reduce the risk of accidents, infestation and/or damage to plants/lawns.  All debris shall be removed from the site prior to final payment.  (Unless otherwise agreed, all materials and equipment that have been removed and/or replaced as a part of the work herein described shall belong to and be the responsibility of the Contractor).

THAT	the contractor shall take or have taken any and all necessary precautions to prevent undue exposure of workmen and/or occupants to occupational health hazards such as solvents, asbestos, dust, fumigants, etc.  No lead-based paint shall be used.

##### ARTICLE X:  Owner Responsibilities

THAT the Owner shall permit the Contractor to use, at no cost, existing utilities such as light, heat, power and water necessary to carry out and complete the work.  If the subject building is vacant it shall be the Owner’s responsibility (unless otherwise agreed) to provide electrical service for the Contractor’s use prior to the stipulated date of commencement.

THAT the Owner shall cooperate with the Contractor to facilitate the performance of the work, including the removal and replacement of rugs, coverings, pictures, keepsakes, furniture, etc., as necessary.

THAT the Owner shall allow the Contractor to work at the site during the contract period between 8:00 a.m. and 6:00 p.m., Monday through Friday (excluding legal Holidays).

THAT the Owner shall permit the Coordinating Agency, or its designee, or other funding source assisting in the financing of the Contract to examine and inspect the rehabilitation work.

##### ARTICLE XI:  Resolution of Disputes

THAT in the event that there is any question or dispute with respect to the interpretation or the manner of implementation of this Contract or related documents or relating to the

CONTRACT FOR HOME REPAIRS/MODIFICATIONS				Page 5 of 6

execution, progress and completion of, or payment for, the work, the Owner and the Contractor agree that the Coordinating Agency shall resolve any such dispute in accordance with the

General Conditions hereto and such resolution shall be final and binding upon the parties.  If formal resolution becomes necessary, the Coordinating Agency shall provide a written Finding to each party within ten (10) calendar days.

##### ARTICLE XII:  Acceptance and Final Payment

THAT upon receipt of notice that the work is ready for final inspection and acceptance, the Owner and the Coordinating Agency shall promptly make such inspection.  When the work is found acceptable under the Contract and the Contract fully performed, the Owner shall sign a Certificate of Satisfaction, the Coordinating Agency shall execute a Certificate of Final Inspection, and payment to the Contractor shall be authorized in an amount sufficient to cover the Contract amount.

THAT 	prior to payment, the Contractor shall submit written certification that all payrolls, materials bills and other indebtedness connected with the Contracted work have been paid and that the Contractor will hold the Owner harmless from all claims of liens for labor or materials furnished or used in the performance of the work, whether by the Contractor or by any subcontractor.

##### ARTICLE XIII:  Insurance and Licensing

THAT the Contractor shall furnish the Coordinating Agency evidence of comprehensive liability insurance protecting the Owner for not less than ONE HUNDRED THOUSAND DOLLARS ($100,000) and THREE HUNDRED THOUSAND DOLLARS ($300,000) in the event of bodily injury, including death, and FIFTY THOUSAND DOLLARS ($50,000) in the event of property damage arising out of the work performed under the Contract; and evidence of Workmen’s Compensation on all employees of himself and any subcontractor.

THAT the contractor shall obtain all permits and licenses necessary for the completion and execution of the work and labor performed.  The Contractor shall perform all work in conformance with applicable local codes and requirements whether or not so indicated in the Work Write-up.

CONTRACT FOR HOME REPAIRS/MODIFICATIONS				Page 6 of 6

##### ARTICLE XV:  Non-Assignment of Contract

THAT the Contractor shall not assign this Contract without the prior written consent of     the Owner and the Coordinating Agency.  The request for assignment must be addressed to

____________________________________________________.

(Coordinating Agency)

IN WITNESS WHEREOF, by signature affixed below, said Contractor and Owner do hereby approve and accept all terms and conditions of this Contract as herein stated.

__________________________________	     ____________________________________

Owner(s)			                	    Contractor

__________________________________          ___________________________________

Signature					     Signature

__________________________________          ___________________________________

Signature		                     By                                           Title

__________________________________          ___________________________________

Street					                    Street

__________________________________          ___________________________________

City                       State               Zip                     City                              State                Zip

__________________________________            __________________________________

Witness					                Witness

__________________________________________________________________________

Coordinating Agency

__________________________________          ___________________________________

Signature					        Date

__________________________________          ___________________________________

By					                      Title